# Crime Scene Unity Project — Status Audit

Document Date: June 11, 2026

Project: Crime Scene (VR crime-scene investigation experience)

Purpose: This document summarizes the current state of the project after asset reorganization, including red flags (likely errors), yellow flags (warnings and tech debt), GUID/reference health, and recommended next steps.

## 1. Executive Summary

Custom game content has been consolidated under Assets/_Game/ with a clear folder structure for scenes, scripts, art, audio, prefabs, and data. Third-party packages (BNG Framework, XR Samples, TextMesh Pro) were intentionally left in place.

The reorganization itself is structurally sound: there are no duplicate GUIDs and custom script references in production scenes (CSHouse and CS_Outside) still resolve correctly.

The greatest remaining risks are not folder layout. They are broken or missing script GUIDs on data assets, stale project configuration references, inconsistent scene flow, split tablet UI systems, and repository/build hygiene issues.

## 2. Current Project Structure

### 2.1 Assets/_Game/ Layout

- Scenes/Production/ — CSHouse, CS_Outside (enabled in build)

- Scenes/Flow/ — MainMenu, MenuScene, TutorialScene, ExperienceScene (in build list but disabled)

- Scenes/Dev/ — PlayerInteraction_Test, SampleScene

- Scripts/Core/ — Rig switching, XR recenter, ambient audio

- Scripts/SceneFlow/ — Scene loading, teleport triggers, tablet persistence

- Scripts/Tablet/ — UI panels, clock, notebook, recall

- Scripts/Interaction/ — Grab/drop interactables

- Scripts/Settings/ — Settings persistence

- Art/Environment, Materials, Tablet, Videos, UI

- Prefabs/Player/ — XR Rig Rigidbody

- Data/TeleportDestinations/ — Teleport destination assets

- _Archive/ — Retired iPad-1 prototype (still inside Assets)

### 2.2 Build Configuration

- Production build (enabled): CSHouse, CS_Outside

- Flow scenes (disabled but listed): MainMenu, MenuScene, TutorialScene, ExperienceScene — required for SceneManager.LoadScene() by name

- Android Build Profile overrides global scene list to PlayerInteraction_Test only — a significant shipping risk

## 3. Red Flags (Likely Errors or Broken Behavior)

These items are likely producing Console warnings, missing functionality, or incorrect builds.

### 3.1 Missing Script GUID on Teleport Destination Assets

Files: Dest_House_From_Outside.asset and Dest_Outside_From_House.asset

Both reference script GUID c7051f4035dfd9e4cb06c04a4fe5cd7a, which does not exist anywhere in the project or installed packages. Unity will show 'ScriptableObject has a missing script' or 'Unable to resolve reference with guid' warnings.

These assets appear unused — scene teleport is handled by SceneTeleportTrigger with hardcoded scene names. They are dead weight that still generates warnings.

Recommendation: Delete the orphaned assets, or recreate them with a valid script if data-driven spawn points are needed.

### 3.2 Stale GUID References in EditorBuildSettings

ProjectSettings/EditorBuildSettings.asset points m_configObjects at assets that are missing:

- com.unity.input.settings (GUID 7c0d65f8139523c47a3ac0b1587ccdf6) — NOT FOUND

- WebXR.Settings (GUID fe9659bb224bb054bb1dbca065d1d318) — NOT FOUND; no WebXR package installed

- Unity.XR.OpenVR.Settings (GUID 2ec24d39f7b5ac84aad7e5df7b4fd3ea) — NOT FOUND

- xr.sdk.mock-hmd.settings (GUID 2ae0a4a226e8d9e4aba56d1e2eb3977b) — NOT FOUND

This is a common source of GUID warnings after project churn. Recommendation: Re-create Input System settings via Project Settings, and remove dead XR config entries for platforms not in use.

### 3.3 BreakIn_Skip_Button — C# Imported as Non-Script Asset

Location: Assets/_Game/Art/UI/BreakIn_Skip_Button

This file contains valid C# code (SkipHandler class) but uses DefaultImporter instead of a script importer. Unity will not compile or attach it. It references a scene named 'StartMenu' which does not exist. Working skip logic already exists via SkipButton and ClickTrigger in TutorialScene.

### 3.4 Conflicting Menu and Scene Flow

Two parallel menu systems exist:

- MainMenu.unity — contains SettingsManager and large UI

- MenuScene.unity — contains SceneController (Tutorial / Experience buttons)

Code paths disagree: SkipButton defaults to 'MainMenu'; TutorialScene overrides to 'MenuScene'; MenuRevert always loads 'MenuScene'. ExperienceScene.unity is essentially empty (camera and light only).

### 3.5 Asymmetric Tablet Setup Between Production Scenes

CSHouse has TabletPersist, TabletSceneRebind, and TabletRecallInScene. CS_Outside has ScreenManager but lacks the persistence/rebind stack. Teleporting between scenes may leave tablet behavior inconsistent.

Recommendation: Put tablet lifecycle on a single player/tablet prefab used identically in both production scenes.

## 4. Yellow Flags (Warnings, Tech Debt, Edge Cases)

### 4.1 GUID Health After Reorganization

Good news:

- 2,186 .meta files scanned — 0 duplicate GUIDs

- 0 assets missing .meta files; 0 orphan .meta files

- All custom gameplay script GUIDs in CSHouse and CS_Outside resolve correctly

What still triggers GUID-related warnings:

- Missing script on teleport destination assets (real broken reference)

- Stale m_configObjects in EditorBuildSettings (real broken references)

- Package scripts (TMP, uGUI, XRIT) referenced by GUID from Library/PackageCache — normal, not broken.

### 4.2 Dual Tablet UI Controllers

Production (CS_Outside) uses ScreenManager. Tutorial uses PanelControl. Same feature, two APIs, two scenes. New work may attach to the wrong controller. Recommendation: Consolidate into one TabletUIManager.

### 4.3 Class Name vs File Name Mismatches

- TabletRecall.cs contains class TabletRecallInScene

- TabletRebind.cs contains class TabletSceneRebind

TabletSceneRebind uses reflection to assign headCamera, which is fragile. Recommendation: Align file and class names; use explicit SerializeField references.

### 4.4 Mixed Input APIs

Project uses activeInputHandler: Both (Legacy + Input System). SkipButton and ClickTrigger use Legacy Input; SceneTeleportTrigger, PlayerInteraction, and TabletRecall use Input System. ClickTrigger (OnMouseDown) will not work in VR.

### 4.5 SettingsManager Is Mostly Stubbed

Settings persist to JSON but locomotion and audio hooks are TODO. It lives in MainMenu, not production scenes, so settings likely have no effect during the actual experience.

### 4.6 RigSwitcher Only in Dev Scene

RigSwitcher exists only in PlayerInteraction_Test, not in production scenes. Desktop vs headset behavior may differ.

### 4.7 XR Interaction Toolkit Version Split

Package version is 3.4.1 but Samples include both 3.0.10 and 3.4.1. Starter Assets 3.0.10 was partially deleted. This invites missing-script warnings and demo/production drift.

### 4.8 Archive and Repo Hygiene

- _Archive/iPad-1Prototype still inside Assets/ — Unity imports it, adding noise

- Nested iPad-1/ project at repo root (~1,500+ build artifact files) is not gitignored

- productName still 'My project'; companyName 'DefaultCompany'

### 4.9 Art and Content Debt

- Multiple house FBX variants — unclear which is canonical

- Vague material folder names: Idk/, Counch/, New Material.mat

- Two input action assets with unclear ownership

### 4.10 Monolithic Scene Files

Large .unity files embed extensive wiring, increasing merge conflict risk. Recommendation: Prefab-ize player rig, tablet, UI, and teleport triggers.

## 5. Scene Flow Map

Intended flow (partially implemented):

- MenuScene → TutorialScene or ExperienceScene

- TutorialScene → MainMenu (skip) or MenuScene

- CSHouse ↔ CS_Outside (in-scene teleport)

Actual production entry: Build starts at CSHouse (index 0). Menu/tutorial flow only works if something loads those scenes at runtime.

## 6. Recommended Priority Order

- 1. Fix real broken GUIDs — teleport destination assets and stale EditorBuildSettings config objects

- 2. Unify scene flow — one menu; remove or build out ExperienceScene

- 3. Unify tablet stack — one UI manager; same persist/rebind/recall on both production scenes

- 4. Prefab-ize player and tablet — stop duplicating rig wiring across scenes

- 5. Clean repo — root iPad-1/ artifacts; move _Archive out of Assets/

- 6. Align XRIT samples to package version 3.4.1

- 7. Standardize on Input System for player-facing interactions

## 7. Unity Editor Verification Checklist

- Select Dest_House_From_Outside and Dest_Outside_From_House — check for Missing Script

- Edit → Project Settings → Input System Package — verify settings reference

- Play CSHouse and CS_Outside; test teleport both directions, tablet recall, and UI panels

- File → Build Profiles — confirm Android profile scene list

- TutorialScene — test skip button (ClickTrigger + SkipButton)

## 8. Conclusion

The Crime Scene project has a solid foundation after consolidating custom content under Assets/_Game/. The reorganization preserved asset references correctly. The most urgent work is fixing broken GUID references, unifying scene and tablet systems, and cleaning up build/repo configuration so the team can ship and maintain the experience without silent failures or Console warning fatigue.

For folder conventions and scene flow documentation, see Assets/_Game/README.md in the Unity project.