# Crime Scene Unity Project — Status Audit

Document Date: June 11, 2026

Project: Crime Scene (VR crime-scene investigation experience)

Purpose: This document summarizes the current state of the project after asset reorganization, including red flags (likely errors), yellow flags (warnings and tech debt), GUID/reference health, and recommended next steps.

Status update, October 2, 2026: 14 items fixed (one of them, 4.5, was already fixed before this pass), 1 partly fixed (4.7), 2 kept as they are by team decision (3.4 and the scene flow in section 5), and 1 still open (3.5, the outside tablet). The status of each item is shown in the shaded line under its heading.

## 1. Executive Summary

Custom game content has been consolidated under Assets/_Game/ with a clear folder structure for scenes, scripts, art, audio, prefabs, and data. Third-party packages (BNG Framework, XR Samples, TextMesh Pro) were intentionally left in place.

The reorganization itself is structurally sound: there are no duplicate GUIDs and custom script references in production scenes (CSHouse and CS_Outside) still resolve correctly.

The greatest remaining risks are not folder layout. They are broken or missing script GUIDs on data assets, stale project configuration references, inconsistent scene flow, split tablet UI systems, and repository/build hygiene issues.

## 2. Current Project Structure

### 2.1 Assets/_Game/ Layout

- Scenes/Production/ — CSHouse, CS_Outside (enabled in build)

- Scenes/Flow/ — MainMenu, MenuScene, TutorialScene, ExperienceScene (in build list but disabled)

- Scenes/Dev/ — PlayerInteraction_Test, SampleScene

- Scripts/Core/ — Rig switching, XR recenter, ambient audio

- Scripts/SceneFlow/ — Scene loading, teleport triggers, tablet persistence

- Scripts/Tablet/ — UI panels, clock, notebook, recall

- Scripts/Interaction/ — Grab/drop interactables

- Scripts/Settings/ — Settings persistence

- Art/Environment, Materials, Tablet, Videos, UI

- Prefabs/Player/ — XR Rig Rigidbody

- Data/TeleportDestinations/ — Teleport destination assets

- _Archive/ — Retired iPad-1 prototype (still inside Assets)

### 2.2 Build Configuration

Status: Fixed. The Android build profile no longer overrides the scene list. It now uses the global list (CSHouse and CS_Outside enabled) and was renamed to Quest Android Profile.

- Production build (enabled): CSHouse, CS_Outside

- Flow scenes (disabled but listed): MainMenu, MenuScene, TutorialScene, ExperienceScene — required for SceneManager.LoadScene() by name

- Android Build Profile overrides global scene list to PlayerInteraction_Test only — a significant shipping risk

## 3. Red Flags (Likely Errors or Broken Behavior)

These items are likely producing Console warnings, missing functionality, or incorrect builds.

### 3.1 Missing Script GUID on Teleport Destination Assets

Status: Fixed. Both teleport destination assets were unused and have been deleted, together with the empty Data folder.

Files: Dest_House_From_Outside.asset and Dest_Outside_From_House.asset

Both reference script GUID c7051f4035dfd9e4cb06c04a4fe5cd7a, which does not exist anywhere in the project or installed packages. Unity will show 'ScriptableObject has a missing script' or 'Unable to resolve reference with guid' warnings.

These assets appear unused — scene teleport is handled by SceneTeleportTrigger with hardcoded scene names. They are dead weight that still generates warnings.

Recommendation: Delete the orphaned assets, or recreate them with a valid script if data-driven spawn points are needed.

### 3.2 Stale GUID References in EditorBuildSettings

Status: Fixed. The Input System, WebXR, OpenVR and Mock HMD entries were removed from EditorBuildSettings. The Input System falls back to its default settings. The Oculus, OpenXR and XR Management entries are valid and were kept.

ProjectSettings/EditorBuildSettings.asset points m_configObjects at assets that are missing:

- com.unity.input.settings (GUID 7c0d65f8139523c47a3ac0b1587ccdf6) — NOT FOUND

- WebXR.Settings (GUID fe9659bb224bb054bb1dbca065d1d318) — NOT FOUND; no WebXR package installed

- Unity.XR.OpenVR.Settings (GUID 2ec24d39f7b5ac84aad7e5df7b4fd3ea) — NOT FOUND

- xr.sdk.mock-hmd.settings (GUID 2ae0a4a226e8d9e4aba56d1e2eb3977b) — NOT FOUND

This is a common source of GUID warnings after project churn. Recommendation: Re-create Input System settings via Project Settings, and remove dead XR config entries for platforms not in use.

### 3.3 BreakIn_Skip_Button — C# Imported as Non-Script Asset

Status: Fixed. The file was deleted. SkipButton.cs is the only skip script.

Location: Assets/_Game/Art/UI/BreakIn_Skip_Button

This file contains valid C# code (SkipHandler class) but uses DefaultImporter instead of a script importer. Unity will not compile or attach it. It references a scene named 'StartMenu' which does not exist. Working skip logic already exists via SkipButton and ClickTrigger in TutorialScene.

### 3.4 Conflicting Menu and Scene Flow

Status: Kept as is. Team decision: the build keeps starting in CSHouse, and the menu and tutorial flow stays as it is. MenuScene is the one menu every script points to: the tutorial and MenuRevert already loaded MenuScene, and the SkipButton default was changed from MainMenu to MenuScene to match.

Two parallel menu systems exist:

- MainMenu.unity — contains SettingsManager and large UI

- MenuScene.unity — contains SceneController (Tutorial / Experience buttons)

Code paths disagree: SkipButton defaults to 'MainMenu'; TutorialScene overrides to 'MenuScene'; MenuRevert always loads 'MenuScene'. ExperienceScene.unity is essentially empty (camera and light only).

### 3.5 Asymmetric Tablet Setup Between Production Scenes

Status: Open. CSHouse uses the shared Tablet_manager and TabletRecall prefabs, but CS_Outside still has its own older tablet (iPadRoot), so two tablets can show up after walking outside. The older tablet is the only one with the notebook whiteboard and marker, so that feature has to be moved into the Tablet_manager prefab before iPadRoot can be replaced. Not changed yet so the feature is not lost.

CSHouse has TabletPersist, TabletSceneRebind, and TabletRecallInScene. CS_Outside has ScreenManager but lacks the persistence/rebind stack. Teleporting between scenes may leave tablet behavior inconsistent.

Recommendation: Put tablet lifecycle on a single player/tablet prefab used identically in both production scenes.

## 4. Yellow Flags (Warnings, Tech Debt, Edge Cases)

### 4.1 GUID Health After Reorganization

Status: Fixed. Rechecked after all fixes: 0 duplicate GUIDs, 0 orphan .meta files, and 0 missing scripts or missing prefabs in all 10 game scenes. A leftover missing script (the deleted PlayerPersist) was removed from the XR Rig Rigidbody prefab, which fixed one warning in each production scene.

Good news:

- 2,186 .meta files scanned — 0 duplicate GUIDs

- 0 assets missing .meta files; 0 orphan .meta files

- All custom gameplay script GUIDs in CSHouse and CS_Outside resolve correctly

What still triggers GUID-related warnings:

- Missing script on teleport destination assets (real broken reference)

- Stale m_configObjects in EditorBuildSettings (real broken references)

- Package scripts (TMP, uGUI, XRIT) referenced by GUID from Library/PackageCache — normal, not broken.

### 4.2 Dual Tablet UI Controllers

Status: Fixed. ScreenManager is now the only tablet UI controller. The tutorial tablets were switched over, all 20 button calls were rewired, and PanelControl.cs was deleted.

Production (CS_Outside) uses ScreenManager. Tutorial uses PanelControl. Same feature, two APIs, two scenes. New work may attach to the wrong controller. Recommendation: Consolidate into one TabletUIManager.

### 4.3 Class Name vs File Name Mismatches

Status: Fixed. TabletRecall.cs was renamed to TabletRecallInScene.cs. TabletRebind.cs (the reflection script) was unused and was deleted; TabletRecallInScene already re-links the head camera itself after every scene load.

- TabletRecall.cs contains class TabletRecallInScene

- TabletRebind.cs contains class TabletSceneRebind

TabletSceneRebind uses reflection to assign headCamera, which is fragile. Recommendation: Align file and class names; use explicit SerializeField references.

### 4.4 Mixed Input APIs

Status: Fixed. SkipButton, ClickTrigger and StartMusicOnInput now use the Input System. ClickTrigger also works in VR now through an XR Simple Interactable instead of OnMouseDown. Active Input Handling stays on Both because the BNG framework still reads legacy input. Only the dev-only PlayerMove script still uses legacy input.

Project uses activeInputHandler: Both (Legacy + Input System). SkipButton and ClickTrigger use Legacy Input; SceneTeleportTrigger, PlayerInteraction, and TabletRecall use Input System. ClickTrigger (OnMouseDown) will not work in VR.

### 4.5 SettingsManager Is Mostly Stubbed

Status: Already fixed. SettingsManager now sits on the Tablet_manager prefab in the production scenes, and SettingsApplier applies the locomotion and audio settings. The remaining TODOs (subtitles, colorblind mode) are separate features.

Settings persist to JSON but locomotion and audio hooks are TODO. It lives in MainMenu, not production scenes, so settings likely have no effect during the actual experience.

### 4.6 RigSwitcher Only in Dev Scene

Status: Fixed. By design: both production scenes use the same XR Rig Rigidbody prefab. RigSwitcher is only for the dev test scene, so it was moved to Scripts/Dev.

RigSwitcher exists only in PlayerInteraction_Test, not in production scenes. Desktop vs headset behavior may differ.

### 4.7 XR Interaction Toolkit Version Split

Status: Partly fixed. The XR Device Simulator sample (used by MenuScene and TutorialScene) now matches the installed 3.4.1 package. The Hands Interaction Demo stays on 3.0.10 because Unity's 3.4.1 version of it comes with 4 broken script references in its hand rig. Only the dev scene PlayerInteraction_Test uses it.

Package version is 3.4.1 but Samples include both 3.0.10 and 3.4.1. Starter Assets 3.0.10 was partially deleted. This invites missing-script warnings and demo/production drift.

### 4.8 Archive and Repo Hygiene

Status: Fixed. The nested iPad-1 project was removed from the repo root (PR #136). The product name is now Crime Scene and the company FuturEDlab; the Android package id was kept so existing Quest installs still update. _Archive stays inside Assets by team decision, but the live URP global settings file that was hiding in it was moved to Assets/Settings.

- _Archive/iPad-1Prototype still inside Assets/ — Unity imports it, adding noise

- Nested iPad-1/ project at repo root (~1,500+ build artifact files) is not gitignored

- productName still 'My project'; companyName 'DefaultCompany'

### 4.9 Art and Content Debt

Status: Fixed. Counch was renamed to Couch and the New Material names were replaced. The unused house variants (CrimeSceneHouseCOMBINEDTextures, ExtraHouseLP4), the unused Idk materials and the unused PlayerInputActions asset were moved to _Archive. The house models in use are listed in Assets/_Game/README.md, and InputSystem_Actions is the one action asset.

- Multiple house FBX variants — unclear which is canonical

- Vague material folder names: Idk/, Counch/, New Material.mat

- Two input action assets with unclear ownership

### 4.10 Monolithic Scene Files

Status: Fixed. The player rig and the house tablet were already prefabs. The two teleport triggers are now instances of one shared SceneTeleportTrigger prefab, and the tablet prefabs moved out of the BNG vendor folder into _Game/Prefabs/Tablet. The outside tablet is covered by 3.5.

Large .unity files embed extensive wiring, increasing merge conflict risk. Recommendation: Prefab-ize player rig, tablet, UI, and teleport triggers.

## 5. Scene Flow Map

Status: Kept as is. Team decision: the build starts at CSHouse. See 3.4.

Intended flow (partially implemented):

- MenuScene → TutorialScene or ExperienceScene

- TutorialScene → MainMenu (skip) or MenuScene

- CSHouse ↔ CS_Outside (in-scene teleport)

Actual production entry: Build starts at CSHouse (index 0). Menu/tutorial flow only works if something loads those scenes at runtime.

## 6. Recommended Priority Order

- 1. Fix real broken GUIDs — teleport destination assets and stale EditorBuildSettings config objects

- 2. Unify scene flow — one menu; remove or build out ExperienceScene

- 3. Unify tablet stack — one UI manager; same persist/rebind/recall on both production scenes

- 4. Prefab-ize player and tablet — stop duplicating rig wiring across scenes

- 5. Clean repo — root iPad-1/ artifacts; move _Archive out of Assets/

- 6. Align XRIT samples to package version 3.4.1

- 7. Standardize on Input System for player-facing interactions

## 7. Unity Editor Verification Checklist

Status: Fixed. Checked on October 2, 2026 with Unity 6000.4.9f1: the project compiles with no errors and every game scene opens with no missing scripts or prefabs. Playing the scenes in the headset still needs to be done by hand.

- Select Dest_House_From_Outside and Dest_Outside_From_House — check for Missing Script

- Edit → Project Settings → Input System Package — verify settings reference

- Play CSHouse and CS_Outside; test teleport both directions, tablet recall, and UI panels

- File → Build Profiles — confirm Android profile scene list

- TutorialScene — test skip button (ClickTrigger + SkipButton)

## 8. Conclusion

The Crime Scene project has a solid foundation after consolidating custom content under Assets/_Game/. The reorganization preserved asset references correctly. The most urgent work is fixing broken GUID references, unifying scene and tablet systems, and cleaning up build/repo configuration so the team can ship and maintain the experience without silent failures or Console warning fatigue.

For folder conventions and scene flow documentation, see Assets/_Game/README.md in the Unity project.